Work in Progress Report

Major developments/breakthroughs(reference specific code please):

Unfortunately the majority of our time was spent trying to get github to work. The main issue that we were running into was that the repository that we were trying to use already had a main branch with code in it and git would not let us merge our new code with the files already in the repository. To solve our problem we just made a new repository using Androidstudio. Due to our setbacks with the github we were only able to improve some existing aspects of our game. The main improvement that was made was the use of an array of animations for the main character instead of large if structures. As well as improving the animation structure we were able to streamline the animation building by making a class that builds animations instead of having all the variable declaration and animation building in the main character class. Also we added button release detection as well as get some sprite sheets put together.

This is the class we made to build animations to avoid repeated code. Basically the method gets passed a texture and the number of rows and columns in the texture and then splits it into a texture region that is then put into an animation then the animation is returned .
__________________________________________________________________________________
public class BuildAnimation implements ApplicationListener {
    static TextureRegion[] trTextureRegion;
    static Animation aAnimation;
    static int nCount1 = 0;

    public static Animation build(Texture tTexture, int nRows, int nCols) {

        TextureRegion[][] tmp = TextureRegion.split(tTexture, tTexture.getWidth() / nCols, tTexture.getHeight() / nRows);//Making an array that holds the region of each image and the image in that region
        trTextureRegion = new TextureRegion[nCols * nRows];//Making a 1d array with a length that is the same as the number of regions
        for (int i = 0; i < nRows; i++) {
        for (int j = 0; j < nCols; j++) {
        trTextureRegion[nCount1++] = tmp[i][j];//Filling the 1d array with the regions from the 2d array
        }
        }
        nCount1 = 0;
        aAnimation = new Animation(0.17f, trTextureRegion);//Making animation with the array that is the texture region and setting the frame rate
        return aAnimation;
    }
__________________________________________________________________________________

Major Challenges/setbacks( reference specific code please):

The biggest challenge was trying to get github to work properly as I mentioned above. The only code related issue was that we didn’t know how to get button release detection. In the previous release our buttons were using a ChangeListener which only detects a change in the button. To get release detection we had to use an InputListener which has the touchDown and touchUp detection.

This is the old way we used for button press detection. It only detects a change in the button which isnt very useful.
________________________________________________________________________
tbRightButton.addListener(new ChangeListener() {
        @Override
        public void changed(ChangeEvent event, Actor actor) {
        MainCharacter.setCharacterRotation(3);
        }
        });
________________________________________________________________________

This is the new way we detect button press and release.
_______________________________________________________________________________
 tbLeftButton.addListener(new InputListener() {
        @Override
        public boolean touchDown(InputEvent event, float x, float y, int pointer, int button) {
        MainCharacter.setCharacterRotation(6);
        return true;
        }

        @Override
        public void touchUp(InputEvent event, float x, float y, int pointer, int button) {
        MainCharacter.setCharacterRotation(2);
        }
        });
__________________________________________________________________________________

Any modifications to your specifications/release schedule:

revised release schedule.

Beta was Changed to Git integration and button and animation improvement.
Release Name	New incremental features of this release
Alpha	Have Animated Character on screen and Buttons that control the direction of a walking animation
Beta	Get GitHub working, button release detection, and clean up animation
Gamma	Make a base enemy that will follow the character after the character comes in close proximity to it
Delta	Map the first map/level with walls and floor
Epsilon	Make a “Nest” That will spawn The enemies when the character is close and at a set rate untill the “Nest” is destroid
Zeta	Add potions that the character can store one at a time and use when they choose
Eta	Add keys that the character can hold multiples of
Theta	Add door that will be opened by the chorisponding key
Iota	Add the ability to save the state of the game
Kappa	Add the boss at the end of the level
Lambda	Add music
Mu	Add a start menu with Start, Load, New, and Controls
Nu	Add options to the start menu for music and difficulty
Xi	Check points that you can return to when you die
Omicron
Pi
Rho
Sigma
Tau

Description of your scratch/test program:

Describe the generic concept you needed to test out:

Testing button release

Source any web site/book that helped you with that concept:

 Button release http://gamedev.stackexchange.com/questions/60123/registering-inputlistener-in-libgdx

Describe the code and the lesson that you learned from it:

Basically you add an InputListener to the Button and and 2 methods to the InputListener touchDown and touchUp

Describe any challenges that you enjoyed in integrating this scratch code into your major project:

Integrating the scratch was seamless. The main issue in trying to integrate release detection was finding the correct way to do it.